Appendix 3: Implementation Status of SC/4 Decisions

| Decision reference | Decision Title | Text | Responsibility | Status | Ref. of evidence - Dates of completion |
| --- | --- | --- | --- | --- | --- |
| Codevmet SC/4 Decision 4/1 | Election of the Chairperson and Vice-chairperson | Mr. Rock Levis GOUAMENE from Côte d'Ivoire and Mr. Sahr Samuel GANDO from Sierra Leone are respectively elected Chairperson and Vice-Chairperson of the Steering Committee. | SC/4 | Completed | The chairpersons were elected on 28 November 2023 by the SC/4 Meeting |
| Codevmet SC/4 Decision 4/2 | Follow-up on the payment of annual contributions to the CODEVMET-AFI Project | To improve the monitoring of States contributions' payments requests, States/organizations’ project focal points shall be in copy of all related correspondences. | Secretariat | Completed | - Payment requests letters issued to recipient States in March 2024. - State's recipients include the Project Focal Point for follow-up purpose. Follow-up with States ongoing through agreed actions. |
| Codevmet SC/4 Decision 4/3 | Terms of Reference of the Steering Committee of the CODEVMET-AFI Project | The updated Terms of Reference of the Steering Committee as provided in Appendix 4 to this report are approved. | SC/4 | Completed | The ToRs of the SC have been approved by the SC/4 Meeting held from 27 to 29 November in Freetown, Sierra Leone |
| Codevmet SC/4 Decision 4/4 | Submission of the Project related corrective action plan | To enable the project to undertake assistance activities, Togo and ASECNA are requested to submit their CODEVMET Project related corrective action plan by 15 December 2023 | Togo ASECNA | Completed | - Togo submitted their action plan on 8 Dec. 2023. - ASECNA submitted their action plan on 8 Apr. 2024 |
| Codevmet SC/4 Decision 4/5 | Revision C of the ProDoc of the CODEVMET-AFI Project and the Work plan for 2023/2024 | - The Revision C of the CODEVMET-AFI Project Document as provided in Appendix 5 to this working paper is approved. - The project work plan for 2023/2024 is endorsed as provided in Appendix 6 to this report | SC/4 | Completed | The Revision C of the ProDoc and the Project Work plan for 2023/2024 were approved by the SC/4 Meeting. |
| Codevmet SC/4 Decision 4/6 | CODEVMET-AFI Project budget for 2024 | - The budget is approved as provided in Appendix 6 to this report. b) Member States and Organizations are urged to settle their arrears to enable the implementation of the approved project work plan. - c) The Secretariat is requested to encourage non-member States and Organizations to sign the MSA of the project. | SC4 States Secretariat | In progress | - Completed. Budget has been approved by the SC/4 Meeting. - Payment requests sent to States and ongoing follow-up by the Secretariat and the Chairpersons. - The Objectives and the outcomes of the Project were presented to the DGCA/10 meeting (WP4) held in Libreville from 14 - 19 July 2024. DGCAs were requested to support the project to address ANS deficiencies in MET field |
| Codevmet SC/4 Decision 4/7 | CODEVMET – AFI Project Capacity-Building Resources | As part of the on-demand service needs, - The capacity-building activities catalogue as presented in Appendix 8 to this report is approved; - b) The Secretariat is requested to coordinate with States and organizations to collect other relevant needs of competency development to be included in the catalogue; and - The Secretariat to identify competent subject-matter experts to assist in developing the capacity building materials. - The developed capacity building materials should be validated by a committee through online workshop. | Secretariat | In progress | - Completed. The catalogue has been approved by the SC/4 Meeting. - Secretariat should develop a form and share it with States to collect the training needs for consideration. - The Secretariat has identified SMEs in ANS (CNS and MET) and Working Groups were set up with ToRs established. - The Working Group on the Capacity Building is working in accordance with the WG ToRs. |